PROJECT CHARTER

Contract Management
Analytics Platform

A portfolio data platform for procurement, supplier, contract, and spending analytics

| Document status | Version | Last updated | Primary audience |
| --- | --- | --- | --- |
| Living document | 0.1 | 26 July 2026 | Project owner, reviewers, and future stakeholders |

Purpose: Provide a single, editable reference for scope, architecture, implementation sequence, metrics, and the future AWS migration of the project.

# 1. Project Overview

The Contract Management Analytics Platform is a personal, portfolio-oriented data project that simulates a corporate procurement environment. It consolidates supplier master data, contracts, spending, RFI data, homologation and risk status, and renewal events from independent sources into a governed analytical model.

The project is designed to mirror the practical challenge found in large organizations: operational systems retain partial views of the same business process, while management needs a consolidated view of commitments, consumption, supplier status, and renewal risk.

| Field | Definition |
| --- | --- |
| Project name | Contract Management Analytics Platform |
| Business domain | Procurement, supplier management, contract management, and finance analytics |
| Initial delivery mode | Local development with Python, file-based data layers, SQL analytics, and a BI dashboard |
| Target cloud architecture | Amazon S3, AWS Glue, Amazon Athena, and Amazon QuickSight |
| Data approach | Internally generated fictional operational data |
| Design principle | Keep source data immutable; concentrate standardization and business rules upstream of the dashboard |

# 2. Objectives

Build an end-to-end ETL pipeline using the RAW -> STAGING -> CURATED pattern.

Create a supplier master dimension that supports analysis by legal entity (CNPJ) and economic group (CNPJ8).

Model contracts, payments/spending, RFIs, and renewals in a star schema that is easy to query and visualize.

Produce executive KPIs for contract balance, spending, renewal exposure, supplier status, and data quality.

Develop reusable engineering practices: versioned code, clear folder structure, documentation, tests, and reproducible data generation.

Prepare the local solution for an incremental migration to AWS without changing core business logic.

# 3. Business Problem

Procurement data is commonly distributed across ERP, finance, supplier onboarding, and spreadsheet-based processes. These sources are often maintained independently, use different levels of supplier identification, and do not offer a single view of contractual exposure.

| Business question | Analytical response |
| --- | --- |
| How much of each contract has been consumed? | Compare contracted value with accumulated spending and calculate remaining balance. |
| Which contracts require action soon? | Identify expired contracts, contracts nearing end date, and formal renewal events. |
| Which supplier groups are most material? | Aggregate contracts and spending at CNPJ8/economic-group level. |
| Are suppliers appropriately homologated? | Relate RFI/homologation statuses to suppliers and active contracts. |
| Where are integration or governance gaps? | Track unmatched payments, missing identifiers, duplicates, and payments outside contract validity. |

# 4. Scope and Guiding Assumptions

| In scope | Out of scope for the first release |
| --- | --- |
| Fictional contracts, spending, RFIs, renewals, and categories; supplier attributes derived from CNPJ data. | Connection to private enterprise systems, confidential data, or production SAP environments. |
| Local file-based data lake, Python ETL, SQL analytical layer, and dashboard-ready curated data. | Real-time ingestion, enterprise IAM design, production service-level agreements, or financial booking controls. |
| Supplier integration by CNPJ/CNPJ8 and contract integration by standardized contract ID. | Automated legal validation of CNPJ information beyond the scope of the downloaded public data. |

Core assumption: Contract IDs are standardized by the simulated SAP source. CNPJ is the legal-entity key, while CNPJ8 represents the economic group used in spending aggregation.

# 5. Solution Architecture

The architecture separates source preservation, standardization, analytical modeling, and consumption. This reduces dashboard complexity and makes data quality exceptions visible instead of silently discarding them.

| Layer | Purpose | Main outputs |
| --- | --- | --- |
| Source systems | Represent separate operational views of procurement. | Supplier registry, contracts, payments, RFI/homologation events, renewals. |
| RAW | Store data as received, with provenance and no business transformation. | Original CSV extracts and generated source files. |
| STAGING | Clean types, standardize names and identifiers, and apply initial validation. | Normalized CSV/Parquet tables with traceable source fields. |
| CURATED | Apply business rules and dimensional modeling for analytics. | Dimensions, fact tables, quality-exception tables, and dashboard views. |
| Consumption | Query and communicate metrics to decision makers. | SQL views, semantic metrics, and dashboards. |

## 5.1 Logical Data Flow

Supplier registry / CNPJ data + Contracts (simulated SAP) + Spending (finance) + RFI (supplier portal) + Renewals -> RAW -> STAGING -> CURATED star schema -> SQL / Athena -> QuickSight or another BI frontend.

# 6. Project Folder Structure

The local repository should preserve the same conceptual structure that will later be represented in S3. Folder names may be refined, but responsibilities should remain stable.

| Path | Role |
| --- | --- |
| data/raw/ | Immutable source extracts: downloaded CNPJ files and fictional source-system files. |
| data/staging/ | Cleaned, typed, standardized records, preferably written in Parquet as the project matures. |
| data/curated/ | Analytics-ready dimensions, facts, exception tables, and views. |
| src/generator/ | Reproducible fictional data generator for contracts, payments, RFIs, and renewals. |
| src/etl/ | Extract, transform, load, validation, and utility modules. |
| sql/ | Portable analytical queries and view definitions. |
| notebooks/ | Exploration and one-off analysis; production logic should move to src/. |
| tests/ | Data-quality and transformation tests. |
| dashboard/ | Dashboard specifications, calculated-field notes, and approved screenshots. |
| docs/ | Architecture, data dictionary, decisions, and this project charter. |

# 7. Data Layers

## 7.1 RAW

RAW is an append-only preservation layer. Files retain their original structure, encoding, and column order whenever feasible. Each ingestion should be traceable to source, load date, and file version.

## 7.2 STAGING

STAGING standardizes data types, removes formatting noise, normalizes identifiers, and retains source lineage. It is the appropriate place for CNPJ cleansing, currency parsing, date conversion, and initial duplicate checks.

## 7.3 CURATED

CURATED holds the analytical contract of the project: dimensions, facts, business rules, derived indicators, and explicit exception outputs. The BI layer should consume this layer only.

| Rule | RAW | STAGING | CURATED |
| --- | --- | --- | --- |
| Modify source values | No | Only technical standardization | Business rules / derived values allowed |
| Primary purpose | Auditability | Data consistency | Analytics and reporting |
| Preferred format | Original CSV / source format | Parquet preferred | Parquet plus SQL-ready tables/views |
| Typical checks | File presence and lineage | Schema, type, ID, and duplicate checks | Referential integrity and KPI reconciliation |

# 8. Dimensional Model

The curated layer uses a star-schema-oriented model. Dimensions describe stable business entities; fact tables record measurable events. Supplier analysis works at two related grains: legal entity (CNPJ) and economic group (CNPJ8).

| Table | Type | Grain / purpose | Key integration fields |
| --- | --- | --- | --- |
| dim_supplier | Dimension | One legal supplier entity; carries economic-group attributes. | supplier_key, cnpj, cnpj8 |
| dim_economic_group | Dimension | One economic group represented by CNPJ8. | economic_group_key, cnpj8 |
| dim_contract | Dimension | One formalized contract from the simulated SAP source. | contract_key, contract_id, supplier_key |
| dim_calendar | Dimension | One row per calendar date for consistent time analysis. | date_key |
| dim_category | Dimension | Procurement category and optional hierarchy. | category_key |
| fact_spending | Fact | One payment/spending event. | payment_id, contract_key, economic_group_key, date_key |
| fact_rfi | Fact | One supplier RFI or homologation workflow event. | rfi_id, supplier_key, date_key |
| fact_renewal | Fact | One renewal status/event for a contract. | renewal_id, contract_key, date_key |
| fact_contract_snapshot | Fact | Optional periodic balance/status snapshot for trend reporting. | contract_key, snapshot_date_key |

Modeling note: Do not join facts directly to one another in the dashboard. Aggregate each fact at its own grain and use shared dimensions, or publish curated analytical views for common KPIs.

# 9. Implementation Phases

Foundation and repository setup: create the project structure, virtual environment, dependency list, Git repository, and documentation baseline.

Data exploration: inspect the public CNPJ files in manageable chunks, document their schema, and select fields useful for supplier master data.

Fictional data generation: generate coherent supplier-linked contracts, payments, RFIs, and renewals with controlled scenarios and anomalies.

RAW ingestion: place source extracts in the raw layer and record metadata such as file name, load time, source system, and row counts.

STAGING transformations: clean CNPJ/CNPJ8, parse decimal values and dates, enforce data types, and standardize categorical values.

CURATED modeling: build dimensions, fact tables, surrogate keys, reconciliations, and explicit exception tables.

Analytics and dashboard: write SQL metrics, define dashboard pages, validate totals with source-to-curated reconciliation, and document definitions.

Cloud migration: port storage to S3, transformations to Glue, queries to Athena, and visualization to QuickSight.

# 10. Technology Stack

| Area | Initial technology | Future / optional technology | Purpose |
| --- | --- | --- | --- |
| Development | VS Code, Python virtual environment | AWS Toolkit for VS Code | Author, test, and version code. |
| Data processing | Python, pandas, NumPy | PySpark on AWS Glue | Generate, clean, transform, and validate data. |
| Storage | CSV and Parquet on local disk | Amazon S3 | Preserve layered data and scripts. |
| Query | DuckDB and/or SQL files | Amazon Athena | Explore curated data and publish analytical views. |
| Visualization | Power BI Desktop or another local BI option | Amazon QuickSight | Deliver executive dashboards. |
| Versioning | Git and GitHub | CI/CD pipeline | Manage code, reviews, releases, and deployment. |

# 11. KPI Framework

Every KPI should be documented with formula, grain, refresh cadence, source tables, and owner once the dashboard design is finalized. The first release focuses on the following metrics.

| Domain | KPI | Definition / intent |
| --- | --- | --- |
| Contracts | Active contracts | Count of contracts active on the selected date. |
| Contracts | Contracted value | Sum of approved contract value. |
| Contracts | Contracts nearing expiry | Count and value of contracts with end date inside the defined renewal window (for example, 90 days). |
| Renewals | Renewal cycles history | Track the value of renewed contracts throughout its history. |
| Spending | Total spending | Sum of payment value at the selected reporting grain. |
| Spending | Contract balance | Contracted value minus cumulative linked spending. |
| Spending | Consumption percentage | Cumulative spending divided by contracted value. |
| Spending | High Spending Alert | Alert about active contracts with faster consumption than expected. |
| Suppliers | Active supplier groups | Distinct CNPJ8 groups associated with active contracts or spending. |
| Suppliers | Top supplier groups | Supplier groups ranked by contracted value and/or spending. |
| Suppliers | RFI data | Analysis of supplier financial data |
| Suppliers | Financial dependency | Identify the level of supplier financial dependency based on current spending. |
| Homologation | Homologation risk | Evaluating supplier risk based on homologation data |
| Data quality | Spending without a contract | Payment events whose contract ID cannot be matched to dim_contract. |
| Data quality | Payments after expiry | Payments dated after the linked contract end date. |
| Data quality | Over-consumed contracts | Contracts where cumulative spending exceeds contracted value. |

# 12. Dashboard Delivery Concept

| Page | Primary objective | Suggested visuals |
| --- | --- | --- |
| Executive overview | Show material exposure and actions needed. | KPI cards, spending trend, expiry alert count, top supplier groups. |
| Contracts | Inspect contract portfolio and balance. | Contract table, balance bars, expiry distribution, filters by supplier/category/status. |
| Spending | Understand consumption and concentration. | Monthly trend, top contracts, top economic groups, spending without contract. |
| Renewals | Prioritize upcoming decisions. | Timeline, renewal status matrix, contracts within 30/60/90-day windows. |
| Suppliers and RFI | Assess supplier status and governance. | RFI funnel, status by category, CNPJ8 drill-down, supplier profile table. |
| Data quality | Make integration exceptions actionable. | Exception counts, detail tables, trend of unresolved issues. |

# 13. Roadmap by Sprint

| Sprint | Goal | Key deliverables | Exit criteria |
| --- | --- | --- | --- |
| 1 - Foundation | Set up the project safely and reproducibly. | Repository, virtual environment, folders, README, dependency file. | Project runs locally and structure is documented. |
| 2 - Explore CNPJ data | Understand public supplier data without exhausting memory. | Chunk-based exploration, schema note, selected supplier fields. | Input fields and limitations are documented. |
| 3 - Generate sources | Create coherent fictional operational data. | Supplier-linked contracts, spending, RFI, renewals, controlled anomalies. | Sources reconcile to generation rules. |
| 4 - RAW and staging | Create trustworthy technical layers. | Raw ingestion log, standardized staging tables, type and ID checks. | Staging row counts and schemas pass checks. |
| 5 - Supplier master | Build the integration backbone. | dim_supplier, dim_economic_group, CNPJ/CNPJ8 mappings. | All source supplier records resolve or appear in exception output. |
| 6 - Facts and curated | Publish analytics-ready model. | Contract, spending, RFI, renewal facts; shared dimensions; reconciliations. | Referential integrity and financial totals are validated. |
| 7 - SQL and metrics | Define repeatable analytical logic. | KPI query set, metric dictionary, data-quality views. | Selected KPIs reconcile to curated tables. |
| 8 - Dashboard | Deliver the first management view. | Dashboard pages, filters, drill paths, UAT checklist. | Business questions can be answered using the dashboard. |
| 9 - AWS migration | Move the validated design to cloud services. | S3 layout, Glue jobs, Athena tables/views, QuickSight dataset design. | Cloud output matches local curated metrics. |

# 14. Future AWS Migration Plan

Migration should occur after local logic is stable. The objective is to preserve the data contract and replace the execution environment progressively, rather than rewrite the project in one step.

| Step | AWS service | Migration action | Validation |
| --- | --- | --- | --- |
| 1. Storage | Amazon S3 | Replicate raw/staging/curated prefixes in a bucket; upload scripts separately. | File counts, schema samples, and partition structure match local output. |
| 2. Metadata | AWS Glue Data Catalog | Register staged and curated Parquet datasets. | Tables are discoverable with expected columns and partitions. |
| 3. Transform | AWS Glue | Move stable Python transformations to Glue jobs, using PySpark where scale requires it. | Row counts, key match rates, and totals reconcile with local pipeline. |
| 4. Query | Amazon Athena | Create SQL views for dashboard metrics over curated datasets. | Query results agree with the local analytical queries. |
| 5. BI | Amazon QuickSight | Connect to Athena, import to SPICE if appropriate, define datasets and calculated fields. | Dashboard KPIs match approved SQL metrics. |
| 6. Operations | CloudWatch, IAM, Git-based CI/CD | Schedule jobs, monitor failures, control access, and deploy versioned code. | Failed loads alert; releases are traceable and reversible. |

Migration principle: Use local development to validate data contracts and business rules first. AWS should industrialize a known-good pipeline, not become the place where basic logic is discovered.

# 15. Data Quality, Governance, and Risk Controls

Preserve raw source files and maintain an ingestion log with file name, timestamp, source, row count, and checksum where feasible.

Treat CNPJ and CNPJ8 as strings so leading zeroes are not lost; validate expected lengths after cleaning.

Keep unmatched records in named exception outputs rather than deleting them during transformation.

Document every KPI formula and its selected grain, especially where contract balance and spending are aggregated.

Separate exploratory notebook code from production ETL modules and test transformations with representative data samples.

Use only public and fictional data in the portfolio repository; do not include confidential company data or business logic that is not authorized for publication.

# 16. Project Decision Log and Change Control

Use this section as a lightweight governance record. Update it whenever a material scope, data-model, or KPI decision is made.

| Date | Decision / change | Reason | Impact | Owner |
| --- | --- | --- | --- | --- |
| 26 Jul 2026 | Adopt a local-first architecture with future AWS migration. | Allows controlled learning and validation before cloud cost/complexity. | Initial stack uses Python, local files, SQL, and local BI. | Project owner |
| 26 Jul 2026 | Use CNPJ for legal entity and CNPJ8 for economic group. | Reflects procurement and spending aggregation rules in the scenario. | Two related supplier dimensions or attributes are required. | Project owner |
| TBD |  |  |  |  |
| TBD |  |  |  |  |

# 17. Immediate Next Actions

Confirm the local project folder and create the repository structure listed in Section 6.

Create a chunk-based Python exploration script for the downloaded CNPJ file and write a short data dictionary for selected supplier fields.

Define the fictional-company generator parameters: number of suppliers, contracts, payments, date range, and anomaly rates.

Draft the first source schemas for contracts, spending, RFI, renewals, and supplier master data.

Implement the supplier staging transformation, preserving CNPJ/CNPJ8 as strings and producing a first dim_supplier candidate.

# Appendix A - Initial Source Data Contract

| Source | Minimum fields | Primary business key | Notes |
| --- | --- | --- | --- |
| Supplier master | CNPJ, CNPJ8, legal name, economic group, company size/capital (optional), status. | CNPJ | Public CNPJ data can provide selected descriptive attributes. |
| Contracts | contract_id, supplier CNPJ, category, start_date, end_date, contracted_value, status, owner. | contract_id | contract_id is standardized by the simulated SAP source. |
| Spending | payment_id, contract_id, CNPJ8, payment_date, amount, cost_center, category. | payment_id | CNPJ8 reflects group-level payer/vendor treatment. |
| RFI / homologation | rfi_id, supplier CNPJ, submitted_date, status, resolution_date, category, score. | rfi_id | May be joined to legal supplier entity through CNPJ. |
| Renewals | renewal_id, contract_id, forecast_date, status, owner, decision_date. | renewal_id | Only contracts approaching end date may have a renewal record. |